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NEW LEBANON ELEMENTARY SCHOOL BUILDING COMMITTEE
Community Update – June 2019

About the School Building Project 
This intra-district elementary International Baccalaureate magnet school will serve students in grades PreK-5. The centrally located learning commons, equipped with flexible furnishings & adaptable technological infrastructure, allows for multiple zones of simultaneous learning.  The building is designed to meet the sustainability goals established by the Educational Specifications and to achieve a gold-level LEED rating from US Green Building Council.  
The following work was accomplished:
· [bookmark: _Hlk517903432]Punch List and remaining items to be completed is ongoing
· [bookmark: _GoBack]Building Demolition will be complete in early June
 Work anticipated for the coming weeks:
· Last Day of School 6.18
· Baseball field reconstruction will begin late June
· Bus loop sitework will begin in late June
· Playground equipment PO to be issued.
The project has received its 4th reimbursement from the state, $3,495,815, totaling $15,738,167 to date.
A 5th reimbursement has been revised to the amount of $1,196,911, due in early June
If you have a concern, please contact the Gilbane Project Manager, Daniel Phillips at (914) 246-4862.

Front Entrance Demo – 5/29/19
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Demolition looking East – 5/29/19
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Demolition looking West – 5/29/19
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Gym Demolition – 5/29/19
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Visit our website: www.greenwichschools.org/NLSBC
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