NEW LEBANON ELEMENTARY SCHOOL BUILDING COMMITTEE

Community Update – June 2019

About the School Building Project

This intra-district elementary International Baccalaureate magnet school will serve students in grades PreK-5. The centrally located learning commons, equipped with flexible furnishings & adaptable technological infrastructure, allows for multiple zones of simultaneous learning.  The building is designed to meet the sustainability goals established by the Educational Specifications and to achieve a gold-level LEED rating from US Green Building Council.

The following work was accomplished:

  - Punch List and remaining items to be completed is ongoing

- Building Demolition will be complete in early June

Work anticipated for the coming weeks:

  - Last Day of School 6.18

  - Baseball field reconstruction will begin late June

  - Bus loop sitework will begin in late June

  - Playground equipment PO to be issued.

The project has received its 4th reimbursement from the state, $3,495,815, totaling $15,738,167 to date.

A 5th reimbursement has been revised to the amount of $1,196,911, due in early June

If you have a concern, please contact the Gilbane Project Manager, Daniel Phillips at (914) 246-4862.

Front Entrance Demo – 5/29/19

Demolition looking East – 5/29/19

Demolition looking West – 5/29/19

Gym Demolition – 5/29/19

Visit our website: www.greenwichschools.org/NLSBC