Warrior Run School District Feasibility Study Plan

- What do we hope to accomplish through the Feasibility Study?

  - To develop a list of feasible options that would allow us to achieve our educational goals.

  - To improve the security access points across the district.

  - To associate costs to each of these options.

  - To have the Board vote on the option for the future that we want to pursue.

  - To develop a financial plan to accomplish the selected option.

- Where have we come from?

  - History of the district

  - Last project and its issues

  - Elementary Reconfiguration Issues

  - Budgetary challenges

- What information needs to be compiled?

  - We are considering meeting with the following groups in a rotation to gather feedback for the study.  This would insure a representative group who would provide feedback and who are not just following one issue.  With each round of information we would schedule another round of meetings.  I believe the groups would be excited about this process.  We would like to schedule the first round of meetings for April 29th to get this process started.

      - Students (10)

      - TFT (10)

      - CAG (12)

      - Board (11)

      - Admin (12)

  - Gather Data on the Facilities

    - Send Plans- They have received the plans

    - Time to go through each of the buildings from top to bottom.

    - Traffic Flow and Transportation Issues

    - Athletic Facilities

  - Gather Data on the Educational Program

    - Meet with administrators from each level

    - Principals will send a building map with their building usage by room.

    - Principals will talk about how each space is used

    - Principals will talk about weaknesses to the current facilities

    - Principals will talk about desires for the future that will better meet the needs of our program.

  - Gather Data on the Demographics of the district

    - Use the best resources available to determine our expected enrollment for the foreseeable future.

- Second Round will take place on 6/23/14

  - Present the data that has been compiled publicly with options that emerged from the conversations with the school community.  Seek additional options for consideration

  - Can this be done in the following manner

    - HS Students

    - Administrators

    - Teacher Finance Team

    - Community Advisory Group

    - Board/Public 7:00-8:30PM

- Architect will conduct a review of suggested options with preliminary costs

- Round 3  Review Suggested options with costs

    - HS Students

    - Administrators

    - Teacher Finance Team

    - Community Advisory Group

    - Board/Public 7:00-8:30PM

  - Add things that are missed

  - Remove things that are not possible

  - Finalize the list to be explored further

- Board Narrows Final Options to be explored at greater depth

  - Work Session

- With Final Option Direction TAS will complete the Feasibility Study

- Public Presentation on the options that have been developed and the detailed costs and savings associated with each option.

- Board is provided with a final draft of the feasibility study for their review.

- Board deliberates and then takes action on one of the options presented from the study.

- We hope to complete the process in the fall of 2014

Feasibility Study is good for two years.

Must be refreshed after that for use by PDE