BOND OVERSIGHT ADVISORY COMMITTEE MEETING MINUTES

MEASURE P K-8 Bond

Quarterly meeting of the Santa Paula Unified School District

Bond Oversight Advisory Committee

November 16, 2021 @ 5:00 P.M.

Meeting conducted via Zoom

Meeting was called to order at 5:05 pm

*Present: Doug Henning, Danny Wreesman, Adriana Mota and Matthew Inouye.

Absent: Luella Wright and Xochitl Gomez

Member Update:

- No change.

Review and Approval of previous minutes from 8/17/21.

* Adriana made a motion to approve minutes with a second from Danny.

* Minutes were approved three votes to zero.

Update on Current Projects

- Current projects were reviewed and discussed.  These projects included;

Bedell

- Windows to be installed Building E (have been ordered)

- Library makeover (construction portion is complete, furnishings need to be ordered),

Barbara Webster

- Lunch Shelter (in progress-awaiting DSA approval, expected to start during the 2021 winter),

- Marquee (to be approved),

- Windows (eastside of the building to be replaced during the 2021 winter),

Blanchard

- Painting of exterior (completed),

- Wall mounted marquee to be installed over the weekend and will be fully operational in a few weeks (completed),

- Install HVAC in kitchen (future project)

- Library remodel/expansion (completed),

Glen City

- Painting exterior and trim (completed),

- Play equipment to be replaced in February 2022

- Replace kitchen a/c,

- Install new windows in room 21, no existing windows,

McKevett

- Electrical project was awarded on 8/12/21,

- Painting (planning phase),

- Paving (planning phase),

- Replace flooring in admin office (planning phase),

Grace Thille

- Painting (planning phase),

- Paving (planning phase),

- Install perimeter wall on the south side of the field (planning phase),

Note: These projects are to be started in the summer of 2022.

Isbell

  - Main building (no update),

  - interim housing project design (DSA approved plans),

  - The two K-6 campuses, one at Bedell and one at Glen City which is part of the Isbell interim housing plan, (no update).

Expenditures Update

- Expenditures were briefly reviewed.

Next Meeting Date

- Next meeting will be on February 15, 2021 at 5:00 pm

- Meeting TBD if in person or by Zoom

Adjournment: 5:12 pm