BOND OVERSIGHT ADVISORY COMMITTEE MEETING MINUTES
 
MEASURE P K-8 Bond
 
Quarterly meeting of the Santa Paula Unified School District
  
Bond Oversight Advisory Committee
November 16, 2021 @ 5:00 P.M. 

Meeting conducted via Zoom

Meeting was called to order at 5:05 pm
*Present: Doug Henning, Danny Wreesman, Adriana Mota and Matthew Inouye.
 Absent: Luella Wright and Xochitl Gomez 

Member Update:
· No change. 

Review and Approval of previous minutes from 8/17/21.
 	* Adriana made a motion to approve minutes with a second from Danny.
* Minutes were approved three votes to zero.

Update on Current Projects
· Current projects were reviewed and discussed.  These projects included; 

Bedell
a. Windows to be installed Building E (have been ordered)
b. Library makeover (construction portion is complete, furnishings need to be ordered),

Barbara Webster
a. Lunch Shelter (in progress-awaiting DSA approval, expected to start during the 2021 winter),
b. Marquee (to be approved),
c. Windows (eastside of the building to be replaced during the 2021 winter),

Blanchard
a. Painting of exterior (completed),
b. Wall mounted marquee to be installed over the weekend and will be fully operational in a few weeks (completed),
c. Install HVAC in kitchen (future project)
d. Library remodel/expansion (completed), 

Glen City
a. Painting exterior and trim (completed),
b. Play equipment to be replaced in February 2022
c. Replace kitchen a/c,
d. Install new windows in room 21, no existing windows,
 
McKevett
a. Electrical project was awarded on 8/12/21,
b. Painting (planning phase),
c. Paving (planning phase),
d. Replace flooring in admin office (planning phase),

Grace Thille
a. Painting (planning phase), 
b. Paving (planning phase), 
c. Install perimeter wall on the south side of the field (planning phase),
Note: These projects are to be started in the summer of 2022.


Isbell 
a. Main building (no update),
b. [bookmark: _GoBack]interim housing project design (DSA approved plans),  
c. The two K-6 campuses, one at Bedell and one at Glen City which is part of the Isbell interim housing plan, (no update).

Expenditures Update
· Expenditures were briefly reviewed.

Next Meeting Date
· Next meeting will be on February 15, 2021 at 5:00 pm
· Meeting TBD if in person or by Zoom

Adjournment: 5:12 pm


			 
