BOND OVERSIGHT ADVISORY COMMITTEE MEETING MINUTES

MEASURE Q  9-12 Bond

Quarterly meeting of the Santa Paula Unified School District

Bond Oversight Advisory Committee

November 16, 2021 @ 5:30 P.M.

Meeting conducted via Zoom

Meeting was called to order at 5:12 pm

*Present: Doug Henning, Danny Wreesman, Adriana Mota, Xochitl Gomez, and Matthew Inouye.

Absent: Luella Wright

Member Update:

- No change.

Review and Approval of previous minutes from 8/17/21.

* Xochitl made a motion to approve both minutes with a second from Danny.

* Minutes 8/17/21 were approved four votes to zero.

Update on Current Projects

- Current projects were reviewed and discussed:

- SPHS electrical project:  Construction in progress (substantially complete, new power svc was turned on.)

- SPHS 600 wing modernization (CTEFP) project:  Design is in progress.

- SPHS McMahan Gym seismic retrofit project:  plans submitted to DSA two weeks ago (delayed due to the replacement of Architect Firm for non-performance.) No DSA approval yet.

- SPHS Library modernization and expansion: Preliminary design underway.

- SPHS- HVAC: upgrades at the 400 building –waiting for condensers to be delivered for 15 classrooms.  100 and 200 buildings: 10 condensers and 10 furnaces.

- Future projects such as the pool, a kitchen/cafeteria, and band room were not discussed.

- Install 6 hydration stations.

- Modernize art room 105: install new tables and sink.

Expenditures Update

- Expenditures were briefly reviewed.

Next Meeting Date

- Next meeting will be on February 15, 2022 at 5:30 pm

- Meeting TBD if in person or by Zoom

Adjournment: 5:30 pm