Goodwin University Educational Services, INC.

Special Meeting of the School Building Committee

January 10, 2023, at 12:00 pm

One Riverside Drive

6th Floor Boardroom

Attendees:

School Building Committee: Andy DiFatta, Frank Amodio, Bryant Harrell, Eddie Meyer

Also in Attendance: Mark Scheinberg, Mark McGovern, Thomas Romagnoli, Sandra Ward, Tony Matta, Ray Maselek, Robert Decrescenzo, Mike Goman, Sal Menzo

- Called to Order at 12:06 pm by Andy DiFatta

- Public Comment

- None

- Update on Magnet Pre-K School (State Project #542-0007)

Sal Menzo gave brief background on Magnet Pre-K School.  This background included exhausting multiple options, including expanding search area.  Pre-K-5th grade was also being looked at.  After contacting the State, there was no issue with moving forward.  Attorney Robert Decrescenzo is going to reengage with the owner of 525 Brook St.  Language to Legislation needs to change, before this happens, this building needs to be under contract.

A motion was made by Andy DiFatta to proceed with investigation of 525 Brook Street, Rocky Hill, CT.  All in favor: Unanimous (Frank Amodio, Bryant Harrell, Eddie Meyer, Andy DiFatta).

- Update on Magnet Technical High School (State Project #542-0008)

Thomas Romagnoli of Downes Construction updated the committee on the project status.  He discussed the RFP for Architectural design services.  The RFP is asking for range due to SQ increase (increase contingency 10% until design team on board).  Moving forward, the RFP will be due February 9, 2023.  Interviews will be the end of February, the reward will be February 28th and onboarding, March 1, 2023.  The Architect will work on Ed Specs, Design Points, Schematic Points (Sq. Ft. finalized, program finalized).

Bryant Harrell asked for a motion to approve.  All in favor: Unanimous (Frank Amodio, Andy DiFatta, Eddie Meyer, Bryant Harrell)

- Adjournment

Motion to Adjourn at 12:56 pm by Andy DiFatta, Bryant Harrell Seconded.