2015-2016

Partial resurfacing/repair of HS Exterior - 		$200,000 - $400,000

32’ Drive from Main to Mallory - 				$20,000 (Completed)

Remodel 818 Main for preschool  - 			$35,000 (Completed)

Mallory Playground w/ fencing - 				$15,000 (Completed)

Secure Access at BHS - 					$10,000 (Completed)

Central Office expansion/move - 	Purchase		$400,000 (Completed)

______________________________________________________________________

2016-2017

High School

Partial resurfacing/repair of HS Exterior - 	$700,000 (completed)

District Wide

New Phone System					$40,000 (completed)

Other							$50,000

Central Office renovation - progress		$230,000 (completed)

______________________________________________________________________	2017-2018

Mallory

Resurface/Surface Parking/New Drive		$95,000 (Completed)

New Interior Doors					$65,000 (In progress)

High School

Field House RR and Lobby Doors			$15,000 (RR Complete)

Other half of exterior refinish			$700,000 (Completed)

District Wide

Central Office renovation - completion		$95,000  (Completed)

Move Transportation and Facilities

off HS grounds and relocate			$75,000  (Completed)

Other							$50,000

______________________________________________________________________

2018-2019

Mallory

FEMA flooring					$15,000

ADA Entrance					$10,000

Athletic /Activity Improvements

Baseball/Softball Fields/Pressbox			$20,000

Track and stadium lighting				$1,500,000

Middle School

Roof Restoration					$200,000

______________________________________________________________________	2019-2020

Mallory

Roof  restoration					$200,000

HVAC in Cafeteria/Gym/Stage			$65,000

ADA Entrance					$10,000

High School

Shewmaker Roof restoration			$100,000

New Seating in Field House			$185,000

Middle School

Roof restoration					$200,000

_____________________________________________________________________

Dependant on Approval of Bond Issue

Technical Center, Ag Facility, and Athletic addition

Relocate to HS grounds

New Classrooms, Shops, Ag Space, Locker rooms,

weight room, wrestling room, and public restroom

with concession stand				$11,500,000**

**Project would require proceeds from a ballot issue - the decision on running a ballot issue is not inherent in the approval of this plan; therefore, a ballot issue must be approved separately by the board of education.