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[bookmark: _GoBack]2015-2016
[bookmark: _c6506qqjr5cl]Partial resurfacing/repair of HS Exterior - 		$200,000 - $400,000	
[bookmark: _qf2wyr22vosd]32’ Drive from Main to Mallory - 				$20,000 (Completed)	
[bookmark: _pgsxvbi8q4d7]Remodel 818 Main for preschool  - 			$35,000 (Completed)
[bookmark: _pbaig1xgcd7g]Mallory Playground w/ fencing - 				$15,000 (Completed)
[bookmark: _ybi6d2p3b5w]Secure Access at BHS - 					$10,000 (Completed)
[bookmark: _6dy87m2heedf]Central Office expansion/move - 	Purchase		$400,000 (Completed)
[bookmark: _ypk58w2k3ic1]
______________________________________________________________________
[bookmark: _4fqpto4tt9vb]2016-2017
[bookmark: _vkw5g2vap4jt]	High School
[bookmark: _dsyhvjm46fdx]		Partial resurfacing/repair of HS Exterior - 	$700,000 (completed)
[bookmark: _xtpbyz612lx8]	District Wide
[bookmark: _juot1riiadhf]		New Phone System					$40,000 (completed)
[bookmark: _yb32ppjnxe98]		Other							$50,000 
[bookmark: _h89mgupohcfw]	Central Office renovation - progress		$230,000 (completed)
[bookmark: _5vmgmvef13s6]
[bookmark: _d6dqjtmhgfdw]									
[bookmark: _mp895dcm5r00]______________________________________________________________________	2017-2018
[bookmark: _ehdk88xyw0ra]	Mallory
[bookmark: _j1spwr78o36c]		Resurface/Surface Parking/New Drive		$95,000 (Completed)
[bookmark: _iqihmz380n4h]New Interior Doors					$65,000 (In progress)
[bookmark: _6q5mqtt6jopo]	High School
[bookmark: _4dbe64imc1cv]Field House RR and Lobby Doors			$15,000 (RR Complete)
[bookmark: _dh5tmhippr9m]Other half of exterior refinish			$700,000 (Completed)
[bookmark: _6eb7x8yikay2]District Wide
[bookmark: _kd8b7r60c9v8]		Central Office renovation - completion		$95,000  (Completed)
[bookmark: _o6h1g8g4qgs5]		Move Transportation and Facilities 
[bookmark: _18dty0nzl5up]off HS grounds and relocate			$75,000  (Completed)
[bookmark: _vgk8ky415pkw]Other							$50,000
[bookmark: _ji1pc3py53gv]
[bookmark: _qrjcpoeil80u]
[bookmark: _6kli8t4rs6rr]
[bookmark: _lyckb1g42itn]
[bookmark: _c9dzzih3flc5]
[bookmark: _ny2fsuckx4sj]
[bookmark: _ku4bsee3emdj]
[bookmark: _j9oi9yjep2ew]
[bookmark: _8pa0k0qau308]
[bookmark: _hken53i55ah2]
[bookmark: _hxfg5atw58v9]
[bookmark: _t7mkt6a0ql61]
[bookmark: _c4bxusd8dfgx]						
[bookmark: _rwg58wzibn9h]______________________________________________________________________
[bookmark: _6gg63guwb3zn]2018-2019
	Mallory
[bookmark: _ijd6xvpashvs]		FEMA flooring					$15,000
[bookmark: _5zj9jdwknt0t]		ADA Entrance					$10,000
	Athletic /Activity Improvements
[bookmark: _mdw456549s0j]	Baseball/Softball Fields/Pressbox			$20,000
[bookmark: _ybpd32fxiino]Track and stadium lighting				$1,500,000
[bookmark: _hg8i43quaciq]	Middle School
[bookmark: _2pz5xghmtyi1]	Roof Restoration					$200,000
[bookmark: _6worm3oyvyn4]
[bookmark: _o1puxzkd2czb]______________________________________________________________________	2019-2020
[bookmark: _nl7oopmp2wbn]	
[bookmark: _8kkxdl3q5ny2]Mallory
[bookmark: _9l2w4zii6ozv]		Roof  restoration					$200,000
[bookmark: _trjzkmwyaj2n]		HVAC in Cafeteria/Gym/Stage			$65,000
[bookmark: _2qge66k4qhnf]		ADA Entrance					$10,000
[bookmark: _odv3ibj5xcu]
[bookmark: _q1rfwnn0n19m]	High School
[bookmark: _5o3530klcs4c]		Shewmaker Roof restoration			$100,000
[bookmark: _4bgzm5qpix4m]		New Seating in Field House			$185,000
[bookmark: _fuiqeofsc21s]
[bookmark: _s6v47dyy0wss]	Middle School	
[bookmark: _1eatymizhpwy]		Roof restoration					$200,000
[bookmark: _fcdiqd5q00oc]
[bookmark: _r0s3eufw9rmi]
[bookmark: _j1yv8624yb85]
[bookmark: _15z1wd5888gj]_____________________________________________________________________
[bookmark: _ayznozxa4lii]Dependant on Approval of Bond Issue
[bookmark: _wkaa23pzekkx]
[bookmark: _2zochdgvwsm0]Technical Center, Ag Facility, and Athletic addition
[bookmark: _p02r9xy2rj85]		Relocate to HS grounds
[bookmark: _4e6tr4695a69]New Classrooms, Shops, Ag Space, Locker rooms, 
[bookmark: _ulrfi2ftsk8s]weight room, wrestling room, and public restroom 
[bookmark: _reb5chxv4t4j]with concession stand				$11,500,000**
[bookmark: _fenfzjd28tad]
[bookmark: _6e2ndlcv5qma]**Project would require proceeds from a ballot issue - the decision on running a ballot issue is not inherent in the approval of this plan; therefore, a ballot issue must be approved separately by the board of education.
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