HOLLIS SCHOOL DISTRICT

## FEBRUARY 8, 2022

PUBLIC HEARING

## MEETING MINUTES

A Public Hearing was conducted by the Hollis School Board on Tuesday, February 8, 2022, at 6:05 p.m. at the Hollis Town Hall Community Room.

Tammy Fareed, Chairman, presided:

Members of the Board Present:		Amy Kellner, Vice Chairman

Robert Mann

Carryl Roy

Members of the Board Absent: 	 	Brooke Arthur, Secretary

Also Participating:				Andrew Corey, Superintendent

Gina Bergskaug, Asst. Superintendent of Curriculum and Instruction

Kelly Seeley, Business Administrator

Donna Smith, Assistant Business Administrator

PUBLIC HEARING

BOND PROPOSAL

To see if the District will vote to raise and appropriate the sum of $3,116,000 (gross budget) for renovations / improvements at Hollis Primary and Hollis Upper Elementary Schools related to kitchen and bathroom renovations, roofing projects, air source heat pump installations, interior doors, etc. per the complete list approved by the Hollis School Board and to authorize the issuance of $3,116,000 of bonds or notes in accordance with the provisions of the Municipal Finance Act (RSA Chapter 33); and to authorize the School Board to issue and negotiate such bonds or notes and to determine the rate of interest thereon; and to raise and appropriate the sum of $77,900 for the first year’s principal and interest payment on the bonds or notes issued.

### In accordance with RSA 33:8-a, Superintendent Corey, provided an explanation of the proposed renovation plans (roofing, flooring, bathrooms, kitchen, etc.) for both schools in the Hollis School District.

The project would include roofing at HPS; section #1 library ($345,000), #2 small corner section ($48,500), #3 classrooms ($416,000) and at HUES, #1 east side ($252,500) and #2 west side ($185,100), air source heat pumps (8-9 classroom pumps) ($200,000) and renovations to bathrooms ($555,000), kitchen (500,000), cladding gym exterior ($200,000) and interior doors ($130,000) at HPS.  Adding to that a contingency of 10% or $283,210, the total cost is $3,115,310.

Chairman Fareed opened the floor for public comment at 6:10 p.m.

Michelle St. John, 29 Orchard Drive

Spoke of the number of projects between the Town and schools as well as the lease proposal at the COOP School District.  She supports the article but wanted everyone to be aware this may not be our greatest priority as there are also contracts on the Warrant.

Drew Mason, 61 Baxter Road

Questioned how the items would be addressed should the article fail to pass.

Kelly Seeley, Business Administrator, stated they are included in the Capital Improvements Plan (CIP) in future years and would be addressed through that process.

The Public Hearing was declared closed at 6:11 p.m.

Date  ______________________		Signed  _____________________________