## Slide 1: PlanCon Review 10/25/12
Division of School Facilities (PDE)
EI & Associates (Mark Barnhardt)
LASD (JJ Cleaver)

## Slide 2: Common Discussion
90% of the scope of the projects were closely related
Most included the Mechanical Systems and Structure Repair as the main focus on the projects
All buildings are looking to be eligible as a LEED Project (10% increase in eligible reimbursement on silver rating)

## Slide 3: Common Discussion cont.
Asbestos Abatement (needs to be identified before bid process)
Abatement can be non-reimbursable project
If Abatement is going to be part of the reimbursable project then it needs to be stand alone project and PDE has certain requirements
PDE suggests that this is completed on all projects

## Slide 4: Bid Process/Information
We are not looking to complete “Phased Bidding” for the projects at this time
Need to have a list of “Bid Alternates” for all projects
“Combined Bidding” can be combined with “Single Bidding” when project completion overlaps
Recommended that we bid both ways to get more competitive rates and larger companies

## Slide 5: Misc. Info
Do not need to remove modular buildings (met the deadline)
If projects during final approval stages require zoning approval PDE will need a copy of requirements submitted during Part F
If sanitary changes require revised zoning approval this will need to be submitted during Part F
Does not allow for work on current stadium and/or field house