## Slide 1: Lehighton Area School District
Facility Update / PlanCon Process
Presented by:
LASD Superintendent (JJ Cleaver)
&
EI & Associates (Mark Barnhardt)

## Slide 2: Review of Previous Resolutions
Board Meeting on Tuesday, August 7th
  Board updated on District-Wide Feasibility Study
  Board selected Option “Status Quo” from the study
  Board authorized EI & Assoc. to proceed with the design process
  Process will meet the requirements of preparing PlanCon A (Project Justification) and PlanCon B (Schematic Design) for justification to Department of Education

## Slide 3: PlanCon Sub Committee
Subcommittee Meeting Thursday, August 23rd
  Subcommittee meeting with EI & Assoc. to review the estimated cost of the proposed projects
  Reviewed the ranks of the projects listed in the feasibility study for the six buildings
  Made recommendation to have board approval for EI & Assoc. to submit proposed PlanCon A&B

## Slide 4: Request for Resolutions
Board Meeting on Thursday, September 13th
  Approval of PlanCon Part A/B for submission to PDE
  Authorization for EI & Assoc. to submit PlanCon Part A/B
  Reminder * PlanCon Part C is not applicable for the district

## Slide 5: Next Steps in PlanCon Process
Next Steps (Tonight's Meeting)
  PDE PlanCon Part A&B Review Conference
  Timeline/Order of proposed projects
  Establish sites for evaluations
  Make recommendation to board for authorization of EI & Assoc. to begin Development of Design, Drawings and Specifications for proposed projects
  Begin meetings with teachers and administrators of proposed buildings (Study Educational Impact)

## Slide 6: Goal of PlanCon Process
PlanCon Goals
  Make proposals with information on academic and financial implications (PFM Information)
  Keep public informed
  Have detailed cost estimates for projects
  Have PFM give financial impact once we have scope of projects and more detailed costs
  Make proposals to the full board after PlanCon Subcommittee has reviewed information