## Slide 1
4 November 2013
LEHIGHTON AREA
SCHOOL DISTRICT

## Slide 2
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 3
2008 • Land Use Study
• District-Wide Feasibility Study
2009 • Hot water heater replacement at M.S.
2010 • H.S. – Exterior Wall Masonry Repairs
• East Penn E.S. – Carpet Replacement
• 2 Feasibility Study Presentations
2011 • 5 Building Task Force Committee Meetings
• 4 Middle School Options Presentations
• 4 Community Meetings
Timeline of Presentations
Lehighton Area School District

## Slide 4
Timeline of Presentations
Lehighton Area School District
PlanCon Submission
Proceed with Design of 2 E.S. Projects
Award Site Proposals
Application for ACE Grant
Award of ACE Grant (Two for $1,500,000 total)
Board Presentations
Grade Alignment Option Review
2012
2013

## Slide 5
Project / Grant Timeline
Lehighton Area School District

## Slide 6
PlanCon Process
Lehighton Area School District

## Slide 7
PlanCon Process
PlanCon Part A & B - Schematic Design
Schematic Design Drawings
Room Schedule
Schematic Estimate
Schematic Design Conference with PDE
PlanCon Part D & E - Design Development
Design Development Drawings
Outline Specifications for Building Systems
Design Development Estimate
Design Development Conference with PDE
PlanCon Part F & G - Construction Documents
Construction Document Drawings
Construction Specifications
Agency Approvals
Detailed Cost Breakdown based on Bids
Total Contract Awards

## Slide 8
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 9
A Master Plan for the Future
Lehighton Area School District
Why – Improvements for District Buildings
How – Enrollment & Status Quo Options
What – Master Plan Options

## Slide 10
A Master Plan for the Future
Lehighton Area School District
Why – Improvements for District Buildings
How – Enrollment & Status Quo Options
What – Master Plan Options

## Slide 11
Are Building Improvements needed
  20+ Years since major renovations
  Aging Building Systems
  Inefficient Infrastructure
  Future Technology Needs
  Energy Conservation
  Safety and Security
WHY?
A Master Plan for the Future
Lehighton Area School District

## Slide 12
      East Penn
      Elementary School
      Franklin
      Elementary School
      Mahoning
      Elementary School
      Shull-David
      Elementary School
      Lehighton Area
      Middle School
      Lehighton Area
      High School
12
A Master Plan for the Future
Lehighton Area School District

## Slide 13
13
Ground Floor Plan
First Floor Plan
Built: 1954; A&A 1991
Site: 12.65 acres
Area: 24,270 SF
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Site Drainage & Lighting
Safety at Play Areas & Security Fencing
East Penn Elementary School (K-4)

## Slide 14
Franklin Elementary School (K-4)
14
Built: 1954; A&A 1992
Site: 25.5 acres
Area: 39,915 SF
Ground Floor Plan
First Floor Plan
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Improve Site Drainage & Lighting
Safety at Play Areas & Security Fencing

## Slide 15
Mahoning Elementary School (K-4)
15
Built: 1954; A&A 1991
Site: 7.13 acres
Area: 28,470 SF
Ground Floor Plan
First Floor Plan
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Improve Site Drainage & Lighting
Safety at Play Areas & Security Fencing

## Slide 16
Built: 1959; A&A 1993
Site: 3.63 acres
Area: 38,515 SF
Ground Floor Plan
First Floor Plan
16
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Improve Site Drainage & Lighting
Safety at Play Areas & Security Fencing
Shull-David Elementary School (K-4)

## Slide 17
17
Built: 1964; 1993
Site: 17 acres
Area: 118,450 SF
FIRST FLOOR
SECOND FLOOR
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Window Replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Improve Site Drainage & Lighting
Lehighton Area Middle School (5-8)
GROUND FLOOR

## Slide 18
Lehighton Area High School (9-12)
18
FIRST FLOOR
Built: 1992
Site: 91.52 acres
Area: 148,940 SF
GROUND FLOOR
IMPROVEMENTS
Upgrade Mechanical, Electrical,
Lighting & Plumbing Systems
Building Code Upgrades
Accessibility Upgrades
Upgrade Security Systems
Technology Upgrades
Roof Replacement
Exterior Panel replacement
Refurbish Interior Finishes
Repair Paving and Sidewalks
Improve Site Drainage & Drainage
Increased Security Fencing
18
SECOND FLOOR

## Slide 19
      East Penn
      Elementary School
      Franklin
      Elementary School
      Mahoning
      Elementary School
      Shull-David
      Elementary School
      Lehighton Area
      Middle School
      Lehighton Area
      High School
19
Full Renovations / No Additions
To Existing Buildings
      $4,600,000
      $5,400,000
      $ 5,500,000
      $15,700,000
      $6,400,000
      $12,400,000
      $50,000,000
      Total Project Cost

## Slide 20
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 21
21
PlanCon vs. Capitol Improvements
Capitol Improvements
Renovations - Rank 1 Improvements Only
All Six (6) District Buildings. Over a Period of 13 Years
  Total Project Cost $19,500,000
  Maximum Elig. Reimb. $ 0
  Annual Cost (13 Years) : $ 1,500,000
PlanCon Projects
  Total Project Cost $32,870,000
  Maximum Elig. Reimb. $25,500,000
  Annual Local Share (13 Years) : $ 1,800,000
1.30 Mills
$250,000 per building per year

## Slide 22
Update the
Educational Environment
  Better Outcomes
  Evolving Educational Practices
  Safer Building Environments
  Healthier Buildings
  Updating Technology
  Natural Daylighting
  A Living Laboratory
  Community Integration
WHY?
A Master Plan for the Future
Lehighton Area School District

## Slide 23
A Master Plan for the Future
Lehighton Area School District
Why – Improvements for District Buildings
How – Enrollment & Status Quo Options
What – Master Plan Options

## Slide 24
24
Student Enrollment Projections K - 4
Method I 2010-11(PDE); Method II 2012-13 (K)
NEED CHARTS HERE
Chart: 












PDE
Capacity
Method I
2010-11
PDE
Method II
2012-13
Kindergarten

## Slide 25
25
Student Enrollment Projections 5 - 8
Method I 2010-11(PDE); Method II 2012-13 (K)
NEED CHARTS HERE
Chart: 












PDE
Capacity
Method I
2010-11
PDE
Method II
2012-13
Kindergarten

## Slide 26
26
Student Enrollment Projections 9 - 12
Method I 2010-11(PDE); Method II 2012-13 (K)
NEED CHARTS HERE
Chart: 












PDE
Capacity
Method I
2010-11
PDE
Method II
2012-13
Kindergarten

## Slide 27
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 28
28
Status Quo - Option Summary
Renovations - Rank 1 Improvements Only
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
Renovations - Rank 1 & 2 Improvements Only -LEED GOLD
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
Renovations - Rank 1, 2 & 3 Improvements
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
Option - 1
Option - 2
Option - 3

## Slide 29
29
Status Quo - Improvement Rank Summary
Rank 1 Improvements
Mechanical, Electrical, & Plumbing Upgrades
Roof & Window Replacement
Security System Upgrades
Acoustical Ceilings & Asbestos Ceiling Material Abatement
Rank 2 Improvements
Select Site Improvements – Hard Surface
Floor & Wall Finish Upgrades
Door & Hardware Upgrades
Additional Electrical System Upgrades – Intercom & Technology Systems
Select ADA Upgrades
Rank 3 Improvements
Additional Site Improvements – Fencing, Play Areas, Athletic Fields
Cabinetry & Locker Upgrades
Additional ADA Upgrades
Option - 1
Option - 2
Option - 3
LEED GOLD - Achievable

## Slide 30
30
Status Quo - Option 1
Option - 1
Renovations - Rank 1 Improvements Only
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
  Total Project Cost $32,870,000
  Maximum Elig. Reimb. $25,500,000
  A.C.E. Grant (10% of TPC) $ 0
  Annual Local Share (13 Years) : $ 1,800,000
  Millage = 1.30

## Slide 31
31
Status Quo - Option 2
Option - 2
Renovations - Rank 1 & 2 Improvements Only
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
  Total Project Cost $44,000,000
  Maximum Elig. Reimb. $25,500,000
  A.C.E. Grant (10% of TPC) $ 830,000
  Annual Local Share (16 Years) : $ 2,400,000
  Millage = 3.24

## Slide 32
32
Status Quo - Option 3
Option - 3
Renovations - Rank 1, 2, & 3 Improvements
East Penn Elementary Lehighton Area High School
Mahoning Elementary Lehighton Area Middle School
Franklin Elementary Shull-David Elementary
  Total Project Cost $50,000,000
  Maximum Elig. Reimb. $25,500,000
  A.C.E. Grant (10% of TPC) $ 1,000,000
  Annual Local Share: $ 2,800,000
  Millage = 4.43

## Slide 33
33
Status Quo - Cost Summary
Rank 1 Improvements
Rank 1 & 2 Improvements
Rank 1, 2 & 3 Improvements
Option - 1
Option - 2
Option - 3
  Total Project Cost $32,870,000
  Annual Local Share $ 1,800,000
  Total Project Cost $44,000,000
  Annual Local Share $ 2,400,000
  Total Project Cost $50,000,000
  Annual Local Share $ 2,800,000
LEED GOLD
1.30 Mills
3.24 Mills
4.43 Mills

## Slide 34
Status Quo Options
Lehighton Area School District
These Options Do:
Renovate to Maintain All District Buildings
Maximize State Reimbursement
Utilize Part of the ACE Grant(s) – up to $1,000,000
Keep All Buildings Open – Status Quo

## Slide 35
Status Quo Options
Lehighton Area School District
These Options Do Not:
Utilize All of the ACE Grant(s) - $1,500,000 total
Realign the Grade Structure in the District
Upgrade the Educational Environment
Provide Additions or Alterations
Close any District Buildings

## Slide 36
A Master Plan for the Future
Lehighton Area School District
Why – Improvements for District Buildings
How – Enrollment & Status Quo Options
What – Master Plan Options

## Slide 37
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 38
38
Grade Realignment - Option Summary
Grades (K-6) & (7-12)
Option - 4
East Penn & Mahoning Elementary
(K-6) Additions and Alterations to East Penn Elementary School
(K-6) Additions and Alterations to Mahoning Elementary School
Franklin Elementary & Lehighton Area Jr/Sr High School
(K-6) Additions and Alterations to Franklin Elementary School
(7-12) Additions and Alterations to Jr/Sr High School
Lehighton Area Middle School & Schull-David Elementary
(K-6) Alterations to convert Middle School to Elementary School
CLOSE Schull-David Elementary School
Phase - 1
Phase - 2
Phase - 3

## Slide 39
39
Grade Realignment - Option Summary
Grades (K-6) & (7-12)
Option - 4
East Penn & Mahoning Elementary
(K-6) Additions and Alterations to East Penn Elementary School
(K-6) Additions and Alterations to Mahoning Elementary School
Franklin Elementary & Lehighton Area Jr/Sr High School
(K-6) Additions and Alterations to Franklin Elementary School
(7-12) Additions and Alterations to Jr/Sr High School
Lehighton Area Middle School & Schull-David Elementary
(K-6) Alterations to convert Middle School to Elementary School
CLOSE Schull-David Elementary School
Phase - 1
Phase - 2
Phase - 3

## Slide 40
40
Phase - 1
  Total Project Cost $16,350,000
  Maximum Elig. Reimb. $ 5,245,000
  A.C.E. Grant (10% of TPC) $ 1,500,000
East Penn & Mahoning Elementary
(K-6) Additions and Alterations to East Penn Elementary School
Project Cost $8,270,000
(K-6) Additions and Alterations to Mahoning Elementary School
Project Cost $8,080,000
Grade Realignment – Cost per Phase
Grades (K-6) & (7-12)

## Slide 41
East Penn & Mahoning Elementary
(K-6) Additions and Alterations to East Penn Elementary School
(K-6) Additions and Alterations to Mahoning Elementary School
Franklin Elementary & Lehighton Area Jr/Sr High School
(K-6) Additions and Alterations to Franklin Elementary School
(7-12) Additions and Alterations to Jr/Sr High School
Lehighton Area Middle School & Schull-David Elementary
(K-6) Alterations to convert Middle School to Elementary School
CLOSE Schull-David Elementary School
41
Grade Realignment - Option Summary
Grades (K-6) & (7-12)
Option - 4
Phase - 1
Phase - 2
Phase - 3

## Slide 42
42
Phase - 2
  Total Project Cost $24,200,000
  Maximum Elig. Reimb. $14,065,400
  A.C.E. Grant (10% of TPC) $ 0
Franklin Elementary & Lehighton Jr/Sr High School
(K-6) Additions and Alterations to East Penn Elementary School
Project Cost $ 5,700,000
(7-12) Additions and Alterations to Jr/Sr High School
Project Cost $18,500,000
Grade Realignment – Cost per Phase
Grades (K-6) & (7-12)

## Slide 43
East Penn & Mahoning Elementary
(K-6) Additions and Alterations to East Penn Elementary School
(K-6) Additions and Alterations to Mahoning Elementary School
Franklin Elementary & Lehighton Area Jr/Sr High School
(K-6) Additions and Alterations to Franklin Elementary School
(7-12) Additions and Alterations to Jr/Sr High School
Lehighton Area Middle School & Schull-David Elementary
(K-6) Alterations to convert Middle School to Elementary School
CLOSE Schull-David Elementary School
43
Grade Realignment - Option Summary
Grades (K-6) & (7-12)
Option - 4
Phase - 1
Phase - 2
Phase - 3

## Slide 44
44
Phase - 3
  Total Project Cost $10,200,000
  Maximum Elig. Reimb. $ 6,282,960
  A.C.E. Grant (10% of TPC) $ 0
Lehighton Area Middle School & Schull-David Elementary
(K-6) Renovations & Alterations to Lehighton Area M.S.
Project Cost $ 10,200,000
CLOSE Schull-David Elementary School
Projected Annual Savings $600,000
Grade Realignment – Cost per Phase
Grades (K-6) & (7-12)

## Slide 45
45
East Penn & Mahoning Elementary
Franklin Elementary & Lehighton Area Jr/Sr High School
Lehighton Area Middle School & Schull-David Elementary
Phase - 1
Phase - 2
Phase - 3
Grade Realignment – Option Summary
Grades (K-6) & (7-12)
Option - 4
3.09 Mills
  Total Project Cost $50,750,000
  Maximum Elig. Reimb. $ 25,500,000
  A.C.E. Grant (10% of TPC) $ 1,500,000
  Annual Savings ($600,000)
  Annual Local Share $ 2,465,000

## Slide 46
Grade Realignment Option
Lehighton Area School District
These Phases Do:
Renovate to Maintain District Buildings
Maximize State Reimbursement
Utilize All of the ACE Grant(s) - $1,500,000 total
Realign the Grade Structure in the District
Upgrade the Educational Environment
Provide Additions / Alterations
Close a Building – Annual Operational Savings

## Slide 47
47
Option Cost Summary
Renovations - Rank 1 Improvements Only
Renovations - Rank 1 & 2 Improvements Only LEED GOLD
Renovations - Rank 1, 2 & 3 Improvements
(K-6) (7-12) Additions and Alterations (Close) Shull-David
Option - 1
Option - 2
Option - 3
Option - 4
  Total Project Cost $32,870,000
  Annual Local Share $ 1,800,000
1.30 Mills
  Total Project Cost $44,000,000
  Annual Local Share $ 2,400,000
3.24 Mills
4.43 Mills
  Total Project Cost $50,000,000
  Annual Local Share $ 2,800,000
3.09 Mills
  Total Project Cost $50,750,000
  Annual Local Share $ 2,465,000

## Slide 48
Questions ? To be Answered
Lehighton Area School District
Why do PlanCon vs. Capitol Improvements?
What is the Level of Renovation?
What can LASD afford? (Millage increase)
What Grade Alignment?
Does LASD Close any Buildings?

## Slide 49
Vision to Reality – The Next Steps
Lehighton Area School District
Authorize an Option November 2013
Begin Design Phases December 2013
Bid First Projects Spring / Summer 2014
Start Construction Summer 2014
Complete Construction Fall 2015

## Slide 50
Project / Grant Timeline
Lehighton Area School District

## Slide 51
4 November 2013
LEHIGHTON AREA
SCHOOL DISTRICT