 SOMERSET COUNTY VOCATIONAL BOARD OF EDUCATION

SOMERSET COUNTY VOCATIONAL & TECHNICAL SCHOOLS

14 Vogt Drive

Bridgewater, New Jersey  08807

Special Meeting

April 12, 2012
The meeting was called to order at 5:00 p.m. with the following members present:
William Hyncik, Jr., President



William Dudeck, Vice President



Dr. Alan P. Braun

Theodore Smith

Dr. Kathleen Serafino, absent
Also present:
Dr. Chrys Harttraft, Superintendent of Schools

Diane Strober, Assistant Superintendent for Business/Board Secretary
Lisa Fittipaldi, Board Attorney

Others:  Michael Kuschyk, Director of Buildings and Grounds; Peter Campisano, USA Architects; and Stephen Goodbody, Sunlight General Capital, LLC
Adequate notice of this meeting has been provided specifying time and place.

Pledge of Allegiance

· Ms. Fittipaldi reported that she attended the bid opening of the Building A Roof Completion project today at 2:30 p.m. which was held at the Somerset County Purchasing Department under Mary Lou Stanton, Somerset County Purchasing Agent along with others who represented the district, Peter Campisano, USA Architects and Michelle Fresco, Administrative Assistant to the Assistant Superintendent for Business/Board Secretary.  Mr. Campisano reported that there were four different roofing system base bids requested from the contractors:  #1-the original built-up design with flood coat and white crystal spur with a 20 year warranty; #2-original built-up design with mineral surface cap sheet with a 20 year warranty; #3-EPDM membrane roof with a 20 year warranty; and #4-EPDM membrane roof with a 30 year warranty.  Mr. Campisano reminded the board that at the March 26, 2012 board of education meeting, the board rejected the previous Building A Roof Completion low bid of $417,000 as the contract price exceeded the budget amount.  Discussion ensued on the following:  value of the warranties, stability of the solar panel units, and differences between built-up roofing systems and EPDM roofing systems.  Questions arose with regard to the bid addendum: length of warranties, bid prices, product specifications, materials and manufacturer installation requirements. Mr. Campisano answered questions and responded that the warranty information was included in the bid; bid prices were significantly less from this low bidder due to the contractor’s lack of work at this time; roofing system #3 should have been 60 ml, roofing system #4 should have been 90 ml (typo in addendum as #3 read 90 ml) and roofing system #1 and #2 should have been ¼ per inch (typo in addendum as #1 and #2 read 1/8 per inch). At this time, Mr. Campisano requested Mr. Goodbody’s input. Mr. Goodbody informed the board that the solar panels could be installed on either type of system, in fact, the solar panels on some of the district’s existing roofs will be installed on built-up roofing systems.  The concern with regard to this new roofing system is that it will not have sufficient time to cure; whereas the EPDM roof needs no cure time and is immediately ready to receive the solar panels.  Because of this, Mr. Goodbody recommends that in order to meet the tight timelines and to be assured that the panels are installed on a mature, stable base, he recommends the white, 90 ml EPDM system with a 30 year warranty.

A. Contract Award - Building A Roof (completion)

On motion by Dr. Braun to approve the #4-EPDM membrane roof with a 30 year warranty, seconded by Mr. Dudeck and on roll call vote, the Board of Education awarded the contract for an EPDM membrane roof with a 30 year warranty for the Building A Roof (completion) project to ER Barrett of Newark, New Jersey in the amount of $346,800.00 as recommended by the architect and reviewed by the board attorney.






Roll Call

Yes  
No 





Mr. Smith
 X 






Dr. Braun
 
 X
 






Mr. Dudeck
 X







Mr. Hyncik
 X





Dr. Serafino      
absent
Adjournment

On motion by Dr. Braun, seconded by Mr. Smith and passed, the meeting adjourned at 5:50 p.m.

Diane Strober

Assistant Superintendent for Business/Board Secretary

