## Slide 1: West Contra Costa USD
New Money GO Bond Sale: 2010 Measure D, Series C bonds and 2012 Measure E, Series B bonds
Presentation to the Facilities Subcommittee
June 10, 2014

## Slide 2: Background
Bi-weekly meetings facilitate ongoing communication between District staff (Fiscal & Facilities) and KNN to review cash flow needs for the bond construction program.
Currently there is approximately $130 million of bond proceeds remaining in the District’s construction funds.
Based on a targeted draw down schedule of $13 million per month, the District has approximately 10 months before completely depleting funds on-hand.
To ensure there is sufficient construction funding in 2015-2017, the District and its financing team are starting the planning process for the next series of bonds issued under 2010 Measure D and 2012 Measure E.
Chart: 
| 41791 | 41821 | 41852 | 41883 | 41913 | 41944 | 41974 | 42005 | 42036 | 42064 | 42095
Construction Fund Balance | 130000000 | 117000000 | 104000000 | 91000000 | 78000000 | 65000000 | 52000000 | 39000000 | 26000000 | 13000000 | 0

## Slide 3: Overview of Bond Program
Because 2005 Measure J is unavailable for many years, new money issues will be a combination of 2010 Measure D and 2012 Measure E bonds.
2010 Measure D and 2012 Measure E bonds have a 5% statutory debt limit; neither is anticipated to hit this limit based on the anticipated issuance schedule and 4% A.V. growth assumptions.
 | 2005 Measure J | 2010 Measure D | 2012 Measure E | Total
Authorization Amount | $400,000,000 | $380,000,000 | $360,000,000 | $1,140,000,000
Amount Issued | 322,409,709 | 140,000,000 | 85,000,000 | 547,409,709
Remaining Authorization | 77,590,291 | 240,000,000 | 275,000,000 | 592,590,291
Availability of Funds | Unavailable until 2025+ (tax rate limitation) | In part depends on future assessed value growth |  | NA

## Slide 4: February 11, 2014 Tentative Issuance Schedule
Tentative Issuance Schedule provided to Facilities Subcommittee on February 11, 2014.
Assumed 4% assessed valuation growth and approval of 2014 Measure H.
Tentative Bond Issuance Schedule (Assumed Approval of 2014 Measure H Bonds)

## Slide 5: Updated Bond Issuance Schedule
Updated bond issuance schedule without 2014 Measure H.
Assumes 4% assessed valuation growth and bonds to be issued in alternate years.
Updated Bond Issuance Schedule*
 | 2005 | 2010 | 2012 | Total
 | Measure J | Measure D | Measure E | 
Previously Issued | $322,409,709 | $140,000,000 | $85,000,000 | $547,409,709
2015 | 0 | 50,000,000 | 75,000,000 | 125,000,000
2017 | 0 | 60,000,000 | 65,000,000 | 125,000,000
2019 | 0 | 65,000,000 | 60,000,000 | 125,000,000
2021 | 0 | 65,000,000 | 60,000,000 | 125,000,000
2023 | 77,590,291 | 0 | 15,000,000 | 92,590,291
2025 | 0 | 0 | 0 | 0
 | $400,000,000 | $380,000,000 | $360,000,000 | $1,140,000,000
* Issuance amounts are subject to change based on future A.V. growth, market conditions, and structure assumptions.

## Slide 6: Planning/Financing Schedule
District staff (Fiscal & Facilities) and KNN will continue to meet on an ongoing basis to align anticipated bond funding with construction program requirements.
Once 2014/2015 assessed values are released, the District will have a more definitive idea on the size and structure for the next series of new money bonds.

## Slide 7: Planning/Financing Schedule (Continued)
Date | Item
June 2014 | Presentation to Facility Subcommittee
July 2014 | District Receives 2014/2015 Assessed Valuation
August 2014 | District approves resolution for 2014/2015 tax levy
September 2014 | Construction program funding specified and financing plan developed
September/October 2014 | Financing Team Kickoff for 2010 Measure D, Series C and 2012 Measure E, Series B bond issuance
December 2014 | Board of Education Meeting Approving Bond Documents
January/February 2015 | Pricing: Measure D, Series C and 2012 Measure E, Series B bonds
February 2015 | Closing: Measure D, Series C and 2012 Measure E, Series B bonds
The District and its Financing Team are planning to kick-off the process for issuing the next series of new money bonds for 2010 Measure D, Series C and 2012 Measure E, Series B in Fall 2014.