ADOPTED 12-2-24

NEWPORT-MESA UNIFIED SCHOOL DISTRICT
MEASURE F CITIZENS OVERSIGHT COMMITTEE

MINUTES AND REPORT OF THE MEETING OF
September 16, 2024


The Citizens Oversight Committee met on Monday, September 16, 2024, in the Estancia High School Library, 2323 Placentia Avenue, Costa Mesa, CA  92627.


MEMBERS PRESENT
Abby McGuire - Parent, Parent/Teacher or School Site Council
Bea Volper - Member at Large
Brett Woods - Business/Taxpayer’s Organization, Parent
Despina Crassa - Business Organization, Parent
Jim Erickson - Business Organization, Parent
Laura Ursini Marroquin - Member at Large
Richard Rutledge - Member at Large
Robert Ooten - Member at Large
Tyler Holke - Business Organization, Parent


MEMBERS ABSENT
Daniel Datcu - Business/Taxpayer’s Organization, Parent
Emily Norton - Business/Taxpayer’s Organization, Parent


ALSO PRESENT
Jeff Trader - Assistant Superintendent, Chief Business Official, NMUSD
Lori Horrell - Administrative Assistant, Facilities Development, Planning & Design, NMUSD
Jaime Vejar – Facilities Analyst, Facilities Development, Planning & Design, NMUSD


HANDOUTS
· Meeting Agenda for September 16, 2024 - Unadopted
· Minutes from May 6, 2024 Meeting - Unadopted
· Estancia Theater Expenditure Reports – As of September 10, 2024


WELCOME AND INTRODUCTIONS
Committee Chair, Ms. Despina Crassa, opened the meeting at 6:10 pm.  



ADOPTION OF THE AGENDA
Agenda for September 16, 2024 meeting was adopted. 


ADOPTION OF THE MINUTES
Minutes from May 6, 2024 meeting were adopted. 


FISCAL REPORT

· Mr. Trader reported on all financial activity in regard to the Theater project since the May 6, 2024 meeting.  

· Jaime Vejar, Facilities Analyst and Theater Project Manager, talked about HLCM’s Estimator’s report that will be presented at the upcoming December 2nd meeting.  He also addressed questions regarding the fiscal report regarding specific line items.


PROJECT REPORT

· Mr. Vejar gave an overview of the Estancia Theater project including the minimal scope change due to relocation, etc.  The project is on schedule and anticipated to be ready for use at the start of school, 2025.

· It was requested that renderings of the theater be sent to the members for their reference.


OTHER

· Previous to this meeting, committee members were taken on a tour of the theater site by Jaime Vejar.

· The next COC meeting is scheduled for December 2 2024, via zoom.

· It was announced that Suzanne Gauntlett has resigned from the committee as of September 10, 2024.


ADJOURNMENT
The meeting was adjourned at 7:02 pm.
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