Ag Arena Committee Meeting

August 14, 2024

Meeting Notes

In attendance: Brian Dillon, Chris Revels, Shannon Clinton, Tim Cooer, Beth White, Charlie Westbrook, Amy Hagner, Kyle Eller, Jess Koon, Jim Britton, Kristen Kunde, Lisa Spangler, Rod Ruth, John Hattaway, Kelly Clayton

Pratt Circle:  Signs posted on the property and in The Herald notifying of plans to close Pratt Circle. Since no feedback was received, legal is now filing action with the Court requesting a hearing.  The goal is completion in the next few weeks. Legal is also contact with railroad asking that easement be released.

LMG Update:  Meeting with JCS and Campco Engineering was held onsite.

Due Diligence:  TIA will start next week:  topo completed, soil borings; soil classification came in as class D which is improved. Sketch plan of parking will be submitted to York County for review.  Campco will reach out to DHEC regarding soil analysis.

Building now situated on property differently in order to minimize soil moving and retaining walls

Both ends will be able to be open to avoid run off from both sides.  The next step is to focus on sharpening up building design.

Driveway:  Because there is currently no turning lane, the option will now be to separate the drive to the arena and the school drive so as to eliminate the need for a turning lane and the associated costs of adding a turn lane.  Revels suggested tucking the arena further back to the right across Pratt Circle in front of the railroad in order to preserve property in case of future construction.  With doing so, the parking lot can be maximized for future use. A follow up meeting with the architect is Aug 26.

Groundbreaking is expected in March 2025.

Fundraising Committee:  The revised sponsorship level chart was distributed. Changes suggested at the last meeting were made to the chart and then discussed.  Kyle pointed out that these are anchor points for discussion. Discussion ensued regarding the need for a funding level between $250,000 and $75,000.  The decision was made to reduce the Meeting Room naming rights to $150,000. Suggestion was made to offer 10-year naming rights, with no definitive decision reached. Further suggestions were made to take away from the chart and clean up levels, reducing bricks to the name on the brick only. Jess agreed to work with Lisa to create a visual to include suggestions made. Multi year pledges are allowable but will be signed contracts.  Another level to add to the chart for the $500,000 sponsorship is “consistent verbal sponsorship announcements at all publicly attended events.”  Other suggestions were to change Arena Center Stage to Arena Ring and Bench along walkway to Bench on property.  Social media shoutouts will be changed to social media recognition.

The brick campaign will be separate from the capital campaign and will be at a later date. However, Kristen suggested selling t-shirts currently. The timeline for brick sales will be established as a 1 and done initially. There is potential for adding bricks further out post build.

Fall livestock show:  Kristen announced that the show is Sept 6-7 at Stoneridge Farm in Rock Hill.