Agricultural Steering Committee

October 11, 2023 Meeting Notes

In attendance:  Ferguson, Bolin, Coxe, Hagner, Harper, Spangler, Kunde, Ruth, Westbrook, White, Dillon, Revels, Dixon, Shealy

Amy Hagner welcomed those in attendance made 3 announcements before moving in to committee reports:

  - Funding Update:  Since the last meeting, the district heard from SCDOE and, per SCDOE directions, submitted a request for the additional $750,000.

  - Office of School Facilities waiver request is still being pursued by Superintendent Weaver.

  - Per the suggestion of Kristen Kunde, a Student Meeting (York County Youth-Ages 12-18) is scheduled for October 23rd at YSD District Office from 5:00 PM – 6:00 PM. Committee members are invited to attend if their schedules permit.

Committee Reports

Funding/MOUs:  Rod reported that he contacted Anderson for model MOUs and has a phone discussion scheduled for 10/12.  Amy offered to share documents from Crescent that were shared when the team visited.  Meg reported that approximately $500,000-$750,000 additional is needed for construction purposes. The committee will take direction from Foundation. Foundation is on board and wants to get the word out to the community.  A public launch was discussed but plans were pulled back until additional details are determined with a firm plan:  design, purposes, budget. Meg will serve as liaison with Mike re Foundation fundraising efforts.

Property:  Chris reported that the subcommittee meet out at the property.  Three critical areas are identified. First, we will need to work with DHEC to determine perk and septic and whether water can be run into retention pond. Secondly, Pratt Circle road closure involves 3 land owners and a company but doesn’t seem as if there will be any issues, particularly from the land owners- consent from landowners to then go through Master of Equity.  The last issue is zoning which may need to be changed. How the facility will sit on the property is topic of discussion. Another issue raised is a DOT issue of the possibility of creating an entrance to the property from the road so as to ensure that trailers, etc. can have access.  Property and Design Committees discussed meeting together.

Design: Charlie reported for the committee.  As a member of the York County Zoning Board, Tony brought up the topic to the zoning board. The arena will be treated as a commercial facility and will be required to abide by commercial restrictions/rules.  The actual arena size will be 120x200, and the facility will total 250-300 inclusive of meeting space, concessions, etc. All aspects will be under one facility.  Eave heights will be 18-20, depending on the web on the beams; potential of skirt around the top to keep water out; more pitch on the roof, minimum of 212.  The committee plans to get together and walk the field to determine placement (parallel or horizontal with road).  Tony is reaching out to Premier Builders in Georgia, who will provide a quote once size is determined.  The committee will seek input from the steering committee. A kit will be installed by the company with responsibility for footings, foundations, etc. falling back locally.  The average time for steel frame and room to be up is 3-4 weeks.  Lead times will varies. Coxe mentioned visiting Yadkinville, Loan Hickory Arena where the high school league championship is held (lonehickoryarena.com ).   Charlie explained that lean tos will be on the sides to ensure bleacher covering from weather while also ensuring that the bleachers do not take up any arena space. Charlie looked into High School Association to determine specifics for both junior and high school association, but has not been successful at speaking to anyone.  Carrie will share contacts.  Discussion ensured regarding whether or not meeting space should be included (Dickie stated that Farm Bureau and Cattlemans Association will likely not meet there).  A suggestion is to start with space at the first floor with the option to go up later should additional space be needed.

Communications/Marketing:  Bryan reported for the committee. While the committee worked on a timeline for announcement the week of Oct. 30, there was some discussion about the need to pull back on the timeline.  The announcement of project, what the project will entail, districts working with legislators will be part of the roll out. Strategies include press releases and videos using student voice; branding-do we need a budget to do that or do we have enough talent in house?; website-should we host aa separate website or include on school sites? Further down the road, community events will be hosted to show design. Group consensus seems to be that logo, brand and building design are needed in order to roll out to the community. Several potential logos were shared. Naming of the facility should incorporate western York County. The importance of and focus on student voice was applauded.

Next Meeting:  November 8th at 4:00 PM