Ag Arena Committee Meeting

July 10, 2024

In attendance:  Charlie Westbrook, Beth White, Jessica Koon, Carrie Bolin, Dickie Harper, Amy Hagner, Chris Revels, Tony Smith, Jim Britton, Kyle Eller, Lisa Spangler

Virtually attending:  Meg Ferguson

LMG Update:  Phase 1 environmental study; site top map complete and turned over to civil engineer; doing cut fill analysis; drilling 15 blows per foot which isn’t the best news; sheer wave analysis in hopes to move to D; currently at a 15 but need to be at 14 to meet D classification; traffic impact analysis has been released but want to wait until school is back in session; it may require a turning lane but hopefully not; will have 2 entrances, one lining up with school and another with Pratt Circle.

Pratt Circle: Have moved forward to close Pratt Circle.  Postings have begun with herald online.  Signage is in place. Once a 3-week period has passed, our attorneys will move forward.

State Budget Update:  A call from Senator Peeler revealed that an additional $3 million has been allocated to the project. Seed money now totals $4.25 million. Additionally, $34,000 in donations has been received to date via York School District One Education Foundation.  Thank you letter samples were reviewed.  Harper suggested including surrounding counties in the wording of the letters since the expectation is surrounding counties will participate in ag events at the arena as well. We also need to develop a system to thank all who have donated to the project.

Fundraising Committee:  The committee distributed the Sponsorship Levels and Benefits Chart developed by the committee which designated funding levels, naming rights, and ways to acknowledge contributors. Suggestion was made for naming rights on chutes, if we choose to purchase those. Suggestion was made to require rodeos to bring chutes.

Discussion:  Increase giving level for classroom naming rights; decrease giving levels for bricks and add sizes of bricks at different levels; remove panels, canals and troughs to raise funds for operational costs; remove tractors because easy to secure tractors for the events; flagpole; name parking lots; name entrance gates to arena; discuss operational giving levels; look at giving levels for the students and remember mission; table the bricks until later after larger donations have been secured; move concession stand to $75,000.

May 17 Follow Up and Next Steps:  Finalize sponsorship levels and benefits chart before following up

Other Items:

Thomas Monroe is interested in being a part of the project.

Carefully list update of funds received on website.