Date: June 5, 2025

Time: 11:02 a.m. – 11:21 a.m.

Location: Virtual

Note: Special Meeting

Meeting Minutes

Building Committee Members: Kate Ericson, LEARN Executive Director; Robert Mitchell, Chair LEARN Board of Directors; Craig Esposito, Immediate Past President LEARN Board of Directors; Jennifer Favalora, Fiscal Officer LEARN Board of Directors

Meeting Attendees: Molly Haas, RDG; Katelyn Chapin, Newman Architects; Brooks Fischer, Newman Architects; John Holden, Newman Architects; Ed Buglewicz, RDG; Nick Conti, Gilbane, Inc.; Charles Warrington, Colliers Engineering and Design; Lance Hagen, LEARN Director of IT; Michelle Cozzi, LEARN Assistant Director of IT; Gary Cymbala, SSC

Building Committee Staff: Julie Pendleton, LEARN Coordinator of Special Projects; Lisa Cooney, LEARN Coordinator of Communication

Agenda

- Discussion and Possible Motion

- Adjournment

Discussion and Decisions:

- Discussion and Possible Motion

Discussion

- Katelyn Chapin, Newman Architects, presented the Phase 2 Electrical Equipment Procurement Package dated May 23, 2025.

  - NA Project Number: 20240069

  - State Project Number 245-0090 MAG/N/PF

  - The procurement package contains three sections.

    - Switchboards

    - Enclosed Transfer Switches

    - Engine Generators

- Nick Conti, Gilbane, Inc., presented the Trade Summary Cost Breakdown related to the Phase 2 Electrical Equipment Procurement Package.

  - Description: Switchboard Equipment Only, Upsize Breaker Allowance, Emergency Generator, ATS Upsize Allowance

  - Discussion focused on the size of the generator.

Motion

- To approve the plans and specifications dated May 23, 2025, and the professional cost estimate dated May 30, 2025, for the Phase 2 Early Procurement Package for the LEARN Early Childhood School.

  - Motion to approve as written

    - Presented by: Robert Mitchell

    - Second by: Craig Esposito

    - Motion carried unanimously.

- Adjournment

  - Motion to adjourn

    - Presented by: Kate Ericson

    - Second by: Jennifer Favalora

    - Motion carried unanimously.