Date: June 27, 2025

Time: 10:00 a.m. – 11:30 a.m.

Location: LEARN, 44 Hatchetts Hill Rd., Old Lyme

Meeting Minutes

Building Committee Members: Kate Ericson, LEARN Executive Director; Robert Mitchell, Chair LEARN Board of Directors; Craig Esposito, Immediate Past President LEARN Board of Directors; Jennifer Favalora, Fiscal Officer LEARN Board of Directors

Meeting Attendees: Craig Esposito, Immediate Past President LEARN Board of Directors; Dale Bernardoni, Vice-Chair LEARN Board of Directors; Kate Ericson, LEARN Executive Director; Molly Haas, RDG; Nick Conti, Gilbane, Inc.; Charles Warrington, Colliers Engineering and Design; Tiffany Butler, Newman Architects; Katelyn Chapman, Newman Architects; John Holden, Newman Architects; Lance Hagan, LEARN Director of Information Technology; Julie Pendleton, LEARN Coordinator of Special Projects; Gary Cymbala, SSC

Building Committee Staff: Julie Pendleton, LEARN Coordinator of Special Projects; Lisa Cooney, LEARN Coordinator of Communication

Agenda

- Approval of Minutes

2.0 Updates & Reports

3.0 Other Reports

4.0 Financial Update

5.0 Old Business

6.0 New Business

7.0 Next Meeting

8.0 Adjournment

Discussion and Decisions:

- Approval of Minutes

- Discussion and possible action to approve meeting minutes of 5.23.25

  - Motion to approve

    - Presented by: Craig Esposito

    - Second by: Dale Bernardoni

    - Motion carried unanimously

- Discussion and possible action to approve (special) meeting minutes of 6.5.25

  - Motion to approve

    - Presented by: Craig Esposito

    - Second by: Dale Bernardoni

    - Motion carried unanimously

2.0 Updates & Reports

- Architects: Newman Architects, PC/RDG Architects

  - Design Dev. Estimates- 17-week process

  - First 9 weeks will be about 90%

  - Estimates will be worked on with Gilbane

  - We have successfully made it through Conservation with Town of Waterford

    - P2 will be meeting 7.22.25 pending third party review for pre-post run-off

    - The proposal design is impairing stormwater management

- Building Company: Gilbane, Inc.

  - Discussion and possible action on demolition contractor.

    - Demo bids received.

    - Comparison was drawn up to look at the seven bids

    - Best tech withdrew so six were considered

    - Nick Conti shared the comparison document with the committee

    - Colliers and Langan both reviewed the numbers as well. Both parties reviewed both the removal of asbestos, PCB’s etc. and Gilbane motion to approve.

    - Stanford Wrecking in the amount of $1,247,675 prior to Gilbane’s fees

      - Motion to approve

        - Presented by: Dale Bernardoni

        - Second by: Craig Esposito

        - Motion carried unanimously

3.0 Other Reports

- Update from Town of Waterford

  - Waiting for attorneys to provide next steps on Form 3030 and early demo permission contingent upon release of first right of refusal from cell tower company

    - Early demo package is being considered by the Town of Waterford. We are willing to demo contingent upon the release of the first refusal from the cell tower company.

    - PZoning will review once they have all the information in once package. This is expected at the 7.22.25 meeting.

    - Cell tower company requested metes and bounds which was provided by the surveyor

4.0 Financial Update

- Contracts & Payment Applications

  - Discussion and possible action on invoices for Project #245-0090MAG/N/PF

    - Colliers – Owner’s Rep

      - Estimate the reconciliation process in detail. The estimate was about $78 million.

      - A value management process has been reviewed to have the least impact on design and more focus on finishes.

      - Gilbane reviewed the list for the committee with accepted, rejected, and alternates

      - Motion to approve

        - Presented by: Craig Esposito

        - Second by: Dale Bernardoni

        - Motion carried unanimously

5.0 Old Business

- Furniture, Fixture, & Equipment (FF&E)

  - No update

6.0 New Business

- Any new issues or items not previously discussed.

  - None

7.0 Next Meeting

- Schedule agenda items for the next meeting

  - Next Regular Meeting: July 25, 2025, 10:00 a.m. IN PERSON

8.0 Adjournment

- Craig Esposito left at 11:18 a.m.

- Motion to adjourn at 11:32 a.m.

- Presented by: Dale Bernardoni

- Second by: Kate Ericson

- Motion carried unanimously