SPECIAL MEETING

Date: November 20, 2025

Time: 11:00 a.m. – 11:18 a.m.

Location: Virtual

Meeting Minutes

Building Committee Members: Kate Ericson, LEARN Executive Director; Robert Mitchell, Chair LEARN Board of Directors; Dale Bernardoni, Vice-Chair LEARN Board of Directors; Jennifer Favalora, Fiscal Officer LEARN Board of Directors; Craig Esposito, Past President LEARN Board of Directors.

Meeting Attendees: Katelyn Chapin, Newman Architects; John Holden, Newman Architects; Nick Conti, Gilbane, Inc.; Taylor Crouse, Gilbane, Inc.; Charles (Chuck) Warrington, Colliers Engineering and Design; Mirya Cory, RDG; Lance Hagen, LEARN Director of IT.

Building Committee Staff: Julie Pendleton, LEARN Coordinator of Special Projects;             Lisa Cooney, LEARN Coordinator of Communications

Agenda

- Approval of Minutes

- Updates & Reports

- Other Reports

- Financial Update

- Old Business

- New Business

- Next Meeting

- Adjournment

- Approval of Minutes

- October 24, 2025, Building Committee: Early Childhood School, 51 Daniels Avenue, Meeting Minutes

  - Motion to approve

    - Presented by: Craig Esposito

    - Second by: Robert Mitchell

    - Motion carried unanimously

- Updates & Reports

- Newman Architects, PC/RDG Architects

  - The State of Connecticut Pre-Construction Review (PCR) is complete. We have approval to bid.

    - The typical process: Submission (pre-construction documentation); State Review Meeting; Feedback and Corrections; and the Approval to Bid.

    - The State of Connecticut complimented the drawings and details of 51 Daniels Avenue.

- Gilbane, Inc.

  - Demolition continues at 51 Daniels Avenue.

    - The foundations of the old building have been removed.

    - The pit/s left behind by the removal of the foundations will be back filled.

    - Site fence is being installed around the entire perimeter.

  - The construction bid documents have been released.

    - Bids will be accepted until December 15, 2025.

    - Questions on the construction bid documents may be directed to Gilbane, Inc., Nick Conti.

- Collier’s Engineering and Design

  - The bidding process is moving forward (as was mentioned during the Gilbane, Inc. update).

    - The collaborative process that took place while preparing for the state review was smooth with collective actions very helpful.

    - Gilbane, Inc. will now monitor interest in the project and report any concerns to Chuck Warrington and Julie Pendleton.

3.0 Other Reports

- Town of Waterford

  - The purchase of the property at 51 Daniels Avenue is official.

    - LEARN owns 51 Daniels Avenue in Waterford.

    - A quitclaim deed is in place between Waterford and LEARN.

  - DEEP filing is complete.

- Financial Update

  - Discussion and possible action on invoices for Project #245-0090MAG/N/PF

| Company/Vendor | Invoice | Amount Approved |
| --- | --- | --- |
| Newman Architects | 24506 | $ 177,816.50 |
| Colliers Project Leaders | 1111644 | $ 7,780.00 |
| Gilbane | 6 | $ 256,088.71 |
| Gilbane | Pre-Con #4 | $ 19,727.00 |
| Versteeg Associates | INV2025-29 | $ 18,750.00 |
| Michael Horton Asociates, Inc. | 25-203.b1 | $ 20,000.00 |
| Shipman and Goodman (Land Purchase & Bonding) |  | $ 30,244.00 |
| Land Purchase |  | $ 770,000.00 |
| First American – Title Company |  | $ 54,303.70 |
| Total |  | $1,354,709.91 |

    - Motion to approve

      - Presented by: Robert Mitchell

      - Second by: Dale Bernardoni

      - Motion carried unanimously

- Old Business

- Furniture, Fixtures, & Equipment (FF&E)

  - This will be in Phase 4, January 2026.

- New Business

- Request for Proposal (RFP) Stormwater Monitoring Services

  - This is a 3rd party requirement.

  - The RFP is ready for review and approval.

    - It will be added to the agenda for the December 18 Building Committee meeting.

- Next Meeting

- December 18, 2025

- 10:00 a.m.

- VIRTUAL

- Items for the Next Meeting Agenda

  - Approval of Minutes

  - Updates & Reports

  - Other Reports

  - Financial Update

  - Old Business

  - New Business

- Adjournment

- Motion to adjourn at 11:18 a.m.

- Presented by: Robert Mitchell

- Second by: Kate Ericson

- Motion carried unanimously