## Slide 1: 2019 Nederland ISD Bond Project
March 2023

## Slide 2: Nederland High School

## Slide 3: Nederland High School

## Slide 4: Nederland High School

## Slide 5: Nederland High School

## Slide 6: Nederland High School
Brick installation around front entrance
Window Frame installation to begin
Flat work around building
Service yard to be poured

## Slide 7: Nederland High School
Top Left: Gymnasium
Middle: Front Entrance
Top Right: Looking into Library
Bottom Left: Kitchen
Bottom Right: Main Corridor

## Slide 8: Langham Elementary School

## Slide 9: Langham Elementary School
Continuing with Brick installation
Storm Sewer / Paving to continue
Window Installation
Transformer to be set
Perimeter Flashing

## Slide 10: Langham Elementary School
Insulation and sheetrock install
Restroom Tile
MEP Top Outs

## Slide 11: Hillcrest Elementary School

## Slide 12: Hillcrest Elementary School
Window Frame Installation
Brick Arrival – Tomorrow Per Acme Brick
Storm Sewer Tie In – Ave H & 27th St.
Kitchen Remodel

## Slide 13: Hillcrest Elementary School
Hang Insulation & Drywall
Tape/Float
Installing HVAC Ducts
Continue Electrical Work

## Slide 14: Hillcrest Elementary School – Renovations
Kitchen Demo / Remodel

## Slide 15: Highland Park Elementary School

## Slide 16: Highland Park Elementary School
Kitchen Remodel
Start brick work – Delivered Today
Service Yard
Set Transformer

## Slide 17: Highland Park Elementary School
Interior Blocking
Hang Insulation / Drywall
Tape/ Float

## Slide 18: Highland Park Elementary School - Renovations
Kitchen Demo / Remodel

## Slide 19: Helena Park Elementary School

## Slide 20: Helena Park Elementary School
Brick Installation
Sidewalks
Gym Addition
Parking Lot Demo

## Slide 21: Helena Park Elementary School
Installing duct work
Metal Stud Framing
Interior Blocking
Plumbing Top Outs

## Slide 22: Helena Park Elementary School - Renovations
Kitchen Demo / Remodel

## Slide 23: Nederland Bulldog Stadium