## Slide 1: 2019 Nederland ISD Bond Project
February 2023

## Slide 2: Nederland High School

## Slide 3: Nederland High School

## Slide 4: Nederland High School
Sheathing of Building complete with WP following
Brick Work Continues at Area D Curtain Wall (Front Office)

## Slide 5: Nederland High School
Entrance into Gym above
Final section of Waterproofing

## Slide 6: Nederland High School
Front entrance into school above, curtain wall to the right.
All pictures are the Commons Area and Kitchen

## Slide 7: Langham Elementary School

## Slide 8: Langham Elementary School
Waterproofing complete
Continuing with Brick installation
Storm Sewer / paving to continue

## Slide 9: Langham Elementary School
Staff RR D121
Insulation and sheetrock install
Continue framing 2nd floor Metal Stud Walls
Finishing Duct work

## Slide 10: Hillcrest Elementary School

## Slide 11: Hillcrest Elementary School
Complete Waterproofing
Start brick Work
Storm Sewer Tie In

## Slide 12: Hillcrest Elementary School
Hang Insulation & Drywall
Installing HVAC Ducts
Continue Electrical Work

## Slide 13: Highland Park Elementary School

## Slide 14: Highland Park Elementary School
Waterproofing Complete
Start brick work
Ring Road complete (Top Left)

## Slide 15: Highland Park Elementary School
Interior Mechanical Work
Plumbing Work
Electrical Work
Installation of Metal Studs

## Slide 16: Helena Park Elementary School

## Slide 17: Helena Park Elementary School
650 yards of paving poured Friday & Saturday (Top Left)
Roof cap to be complete this week
Complete waterproofing
Begin Brick

## Slide 18: Helena Park Elementary School
Installing metal hangers
Installing duct work
Continue electrical and plumbing work

## Slide 19: Nederland Bulldog Stadium