## Slide 1: 2019 Nederland ISD Bond Project
November 2022

## Slide 2: Nederland High School

## Slide 3: Nederland High School
Detention Pond
Kitchen/
Cafeteria
Area E Science Lab
Area A Classrooms
Gym / Lockers
Area C Classrooms
Area D
Mechanical Pad
Commons Area
Area B
Classrooms

## Slide 4: Nederland High School
Continuing brick low/high roof situations
Ready for Tectum to be installed over gym roof
Area C southside finished screwing down metal roof deck

## Slide 5: Nederland High School
Continue install perimeter blocking
Rough in mechanical yard and pour concrete
Making changes in mechanical yard due to Entergy changes

## Slide 6: Nederland High School
2nd story floor decking installation
Preparing perimeter blocking

## Slide 7: Nederland High School
Kitchen Office
All pictures are the Commons Area and Kitchen

## Slide 8: Langham Elementary School

## Slide 9: Langham Elementary School
Continue weather barrier installation
Installing brick ties

## Slide 10: Langham Elementary School
Staff RR D121
Continue preparing walls for brick veneer
Continue framing 2nd floor Metal Stud Walls
Running Ducts

## Slide 11: Hillcrest Elementary School

## Slide 12: Hillcrest Elementary School
Continue Waterpoofing

## Slide 13: Hillcrest Elementary School
Interior Metal Stud Walls
Installing HVAC Ducts
Continue Electrical Work

## Slide 14: Highland Park Elementary School

## Slide 15: Highland Park Elementary School
Continue waterproofing
Getting ready for installation of block

## Slide 16: Highland Park Elementary School
Interior Mechanical Work
Plumbing Work
Electrical Work
Installation of Metal Studs

## Slide 17: Helena Park Elementary School

## Slide 18: Helena Park Elementary School
Installing mechanical hangers
Continuing work on Iron frame
Continuing work on fire lane road
Preparing for metal deck installation

## Slide 19: Helena Park Elementary School
Installing metal hangers
Installing duct work
Continue electrical and plumbing work

## Slide 20: Nederland Bulldog Stadium