Bond Citizens Oversight Committee
Minutes of October 23, 2025
Attendees:  Brenda Asta, Connie Buge, Michelle Sanchez, Pauline Tidler, John Peukert, Jack Carroll, Diane Romo, Jennifer Carroll, Angie Lopez, Maria Franco.
Call to Order - Michelle Sanchez called the meeting to order at 3:40 p.m. 
Welcome - Attendees were welcomed
Public Comments – None
Measure Y Expenditure Report - Maria Franco provided a report for the Revenue and Expenditures (Reconciliation) as of October 15, 2025, for Measure Y, Series D (Adjusted Ending Balance of $0.00).
Measure A Expenditure Report - Maria Franco provided a Revenue and Expenditure report of the 2023 Series as of October 15, 2025, with an Adjusted Ending Balance of $0.30.
Measure Y Project Update - 
a. Two-Story Classroom Buildings at Eisenhower High School – Project is completed – DSA Certification
Measure A Project Update –
a. Frisbie MS and Kolb MS Gyms – Currently in DSA review; a set of comments were received and they are working through them; anticipated being done by December.  If so, the projected start date of the project is Summer 2026.
b. Elementary Kitchens – Three are in DSA; Henry soon and Boyd has been approved. Morgan and Casey – have design worked out and architect is finalizing the drawing.  DSA came back with comments and we should be able to resend next month. 
c. Trapp Elementary Full-Day Kindergarten – Architect has been hired. Working with surveyors on underground, etc.

Approval of Minutes - Michelle Sanchez asked everyone to review the minutes. Motion to approve the Minutes of March 4, 2025, was made by Jack Carroll and seconded by Brenda Asta. All approved. 
Old Business – A question was asked about the International Healing Garden.  Diane Romo stated that there is a classroom and hopes to have the Kindness Kone ice cream shop operated by students with special needs.
New Business – The 25-26 meeting dates were shared.  Meeting #1 – October 23, 2025; Meeting #2 – January 22, 2026; and Meeting #3 – April 23, 2026.
A meeting with San Bernardino County Fifth District Supervisor, Joe Baca Jr., was scheduled to discuss funding for Trapp Elementary to get off the septic tank.
Adjournment – Meeting adjourned at 4:09 p.m.
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