## Slide 1: 21st Century Classroom Improvements
September 26, 2023, Board Update
Notes: 1

## Slide 2
Sites In Progress & Completed
IN PROGRESS
Newton MS
Grandview K-8
HIGH SCHOOL REFRESH
La Puente HS
Workman HS
COMPLETED
Nelson ES
Los Altos ES
Workman ES
Mesa Robles K-8
Cedarlane K-8
Sparks MS

## Slide 3
Newton Middle School
Construction
Site Plan & Status
Phase 1: D-1 to D-4 Complete
Phase 2: C-6 to C-8 Complete
Phase 3: C-1 to C-4 Complete
Phase 4: B-4, B-6 to B-8 Complete
Phase 5: Music Room Complete
Phase 6: E-1, E-2, F-1, F-2 Next Phase

## Slide 4
Newton Middle School
Drinking Fountain Upgrades
Construction
Project Status
Classroom Upgrades

## Slide 5
Newton Middle School
CLASSROOM UPGRADE
Completion
Project Status

## Slide 6
Newton Middle School
Project Status
Construction
Modernization Plan
Classrooms: 19
Music Room: 1
95% Complete

## Slide 7
Grandview College Prep. Academy
Site Plan & Status
Phase 1: 51-54 & 61-64
Complete
Phase 2: K-1, K-2, 32-33,
41, 43
Complete
Phase 3: B-4, Music/Band
Complete
Phase 4: 20-24
Next Phase
Construction

## Slide 8
8
Grandview College Prep. Academy
Demolition 20 Wing
Construction
Project Status

## Slide 9
Grandview College Prep. Academy
Project Status
Construction
Modernization Plan
Classrooms: 16
Music Room: 1
Kinder: 2
95% Complete

## Slide 10
Scheduled Completion
Project Status
Grandview K-8 & Newton MS: October 2023
Sparks MS Complete

## Slide 11
HIGH SCHOOL REFRESH
WORKMAN HIGH SCHOOL
LA PUENTE HIGH SCHOOL

## Slide 12
La Puente High School
Workman High School
HIGH SCHOOL REFRESH
Project Status
Project Status

## Slide 13
Measure BB Bond Phase B
Contract Proposals Received From Studio + Architects
Meeting and Site Visits Resumed
Professional Fees Negotiated
Request for Proposal Updates Out to PBK Architects
Meeting and Site Visits In Planning
TIMELINE CONTINGENT UPON BOARD RECONFIGURATION DECISION BY NOVEMBER 2023

## Slide 14
Questions + answers