## Slide 1: 21st Century Classroom Improvements
August 24, 2023, Board Update
Notes: 1

## Slide 2
Sites In Progress & Completed
IN PROGRESS
Newton MS
Grandview K-8
HIGH SCHOOL REFRESH
La Puente HS
Workman HS
COMPLETED
Nelson ES
Los Altos ES
Workman ES
Mesa Robles K-8
Cedarlane K-8
Sparks MS

## Slide 3
Newton Middle School
Construction
Site Plan & Status
Phase 1: D-1 to D-4 Complete
Phase 2: C-6 to C-8 Complete
Phase 3: C-1 to C-4 Complete
Phase 4: B-4, B-6 to B-8 Complete
Phase 5: Music Room Complete
Phase 6: E-1, E-2, F-1, F-2 Next Phase

## Slide 4
Newton Middle School
Band Room
Construction
Project Status
BEFORE
BEFORE

## Slide 5
Newton Middle School
Band Room
Construction
Project Status
AFTER
AFTER

## Slide 6
Newton Middle School
Project Status
Construction
Modernization Plan
Classrooms: 19
Music Room: 1
80% Complete

## Slide 7
Grandview College Prep. Academy
Site Plan & Status
Phase 1: 51-54 & 61-64
Complete
Phase 2: K-1, K-2, 32-33,
41, 43
Complete
Phase 3: B-4, Music/Band
Complete
Phase 4: 20-24
Next Phase
Construction

## Slide 8
8
Grandview College Prep. Academy
Construction Improvements
Construction
Project Status

## Slide 9
Grandview College Prep. Academy
Project Status
Construction
Modernization Plan
Classrooms: 16
Music Room: 1
Kinder: 2
84% Complete

## Slide 10
Sparks Middle School
Phase 1 : 9-16 Complete
Phase 2: 17-20 Complete
Music Complete
Site Plan & Status
Construction

## Slide 11
Construction
Project Status
Sparks Middle School

## Slide 12
Construction
Project Status
Sparks Middle School
BEFORE
AFTER

## Slide 13
Sparks Middle School
Project Status
Construction
Modernization Plan
Classrooms: 12
Music Room: 1
Project Complete
94% billed and 11% Remaining
Complete

## Slide 14
Scheduled Completion
Project Status
Grandview: September 2023
Sparks MS Complete
Newton MS: October 2023

## Slide 15
HIGH SCHOOL REFRESH
Rooms That Have Been Photographed
and Cataloged

## Slide 16
HIGH SCHOOL REFRESH
La Puente High School and Workman High School
Option 1 and Option 2

## Slide 17
La Puente High School
Workman High School
HIGH SCHOOL REFRESH
Project Status
Project Status

## Slide 18
Measure BB Bond Phase B
Contract Proposals Received From Studio + Architects
Meeting and Site Visits Resumed
Professional Fees negotiated
Request for Proposal Updates Out to PBK Architects
Meeting and Site Visits In Planning

## Slide 19
Questions + answers