DOCUMENT 00 31 13

PRELIMINARY SCHEDULE

| # Pre-Construction | Start | Finish |
| --- | --- | --- |
| Construction Bid Advertisement | March 12, 2023 |  |
| Pre-Bid Meeting | March 16, 2023 |  |
| Receive Bids | March 27, 2023 |  |
| CMS Board Approval | April 25, 2023 |  |
| Issue Notice to Proceed | June 5, 2023 |  |
| ## Construction Period | June 12, 2023 | August 15, 2023 |
| Substantial Completion | August 15, 2023 |  |
| = Contractor milestone completion dates. |  |  |