DOCUMENT 00 31 13

PRELIMINARY SCHEDULE

| # Pre-Construction | Start | Finish |
| --- | --- | --- |
| Construction Bid Advertisement | April 2, 2023 |  |
| Pre-Bid Meeting | April 4, 2023 |  |
| Receive Bids | April 11, 2023 |  |
| CMS Board Approval | May 9, 2023 |  |
| ¨ Issue Notice to Proceed | June 5, 2023 |  |
| ## Construction Period | June 12, 2023 | September 15, 2023 |
| ¨ Substantial Completion | September 15, 2023 |  |
| ¨ = Contractor milestone completion dates. |  |  |