School Council Meeting: 2/3/2025

Agenda

- Budget Update

  - Budget Public Hearing at tomorrow’s School Committee Meeting held here at EES.

  - 5.42% increase from FY25 budget

    - Reduction in two administrative positions (MS Principal and Facilities Director)

    - Reallocation of two teaching positions at HS to account for large Memorial class sizes and 6th grade MS Foreign Language

    - Looking to align MS and HS school schedule to minimize impact of reallocations on sections/class sizes.

- Essex School Building Update

  - Currently in process of selecting OPM.

    - Representatives from interested firms did a site visit of Essex and Memorial last week.

    - Interviews will be held on Wednesday night 2/26 with the SBC.

  - Timeline

    - December 2024-Summer 2025: Hire Project Manager and Designer/Architect

    - Summer 2025 – Fall 2026: Feasability Study and Schematic Design (approx. 15 months depending on scope and sequence)

    - Fall 2026- Spring 2027: Funding the Project (2 Town Meting vote)

    - Spring 2027-Summer 2031: Final Design and Construction

- Family Involvement