| Timberlane Action Plan Facilities and Grounds Subcommittee |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Goal 1. Timberlane will revise the Capital Improvement Plan by Sept 2013. |  |  |  |  |  |
|  | Activity/ Strategy | Intended Outcomes | Measurement of Success | Goal Alignment | Progress Notes |
| 1.1 | Reconvene the Timberlane Facilities Committee to set a work plan schedule to meeting | To create meetings so the CIP plan is reviewed and revised by appropriate representatives of school board, district, and schools. | Schedule of meetings | School Board Goal 3 Strategic Plan Goal 7 |  |
| 1.2 | Analyze the old CIP. Add or revise for current needs looking at safety, learning spaces to meet 21st Century needs, and program needs | To review the old plan and revise with current needs. | Notes of meeting discussions | School Board Goal 3 Strategic Plan Goal 7 |  |
| 1.3 | Obtain Board approval for new CIP by Sept, 2013 | To gain board approval so CIP plans can be implemented. | Board vote | School Board Goal 3 Strategic Plan Goal 7 | Board mtg of Dec. 3, 2013, will establish CIP committee in Spring 2014 |
| 1.4 | Safety Committee will focus on the safety and security plan for each school. | To identify what resources are needed safety and security measures. | Safety Plans at each school and notes of school & District meetings | School Board Goal 3 Strategic Plan Goal 7 | Upgrades to video systems, intercoms and locks completed, Summer 2013. |
| Goal 2. Structures will be put in place to address curb appeal concerns at each school by June 2013. |  |  |  |  |  |
|  | Activity/ Strategy | Intended Outcomes | Measurement of Success | Goal Alignment | Progress Notes |
| 2.1 | Increase emphasis on ground appearance at each school with TRSD personnel and PTA efforts | To determination who is responsible for grounds work and ensuring communication is clear | Notes of meetings and any follow up plans |  |  |
| 2.2 | Establish a grounds maintenance plan for routine work items and special work orders | To ensure there is a work plan and a reporting process that is efficient | Review of work plan and work orders |  | Grounds crew worked at Elem. Schools in Fall of 2013. 2015 budget funds equipment. |
| 2.3 | Principals will conduct monitoring reviews of grounds at the end-of-the month from May- September and give feedback to Business Administrator | To ensure follow through of maintenance plan. | Emails of any concerns |  |  |