	MATRIX RESPONSIBILITIES


	ITEM
	SYSTEM
	SCOPE
	DESIGN RESPONSIBILITY
	PROCUREMENT RESPONSIBILITY
	CONSTRUCTION RESPONSIBILITY

	1.00
	VOICE SYSTEM (TELEPHONE COMMUNICATIONS SYSTEM ALL AREAS)

	1.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	1.02
	INSIDE PREMISE WIRING
	Structured cabling system, including patch cords
	A&E
	CM
	CM

	1.03
	OUTSIDE PREMISE WIRING - CONNECTION TO BUILDING
	Structured cabling system
	A&E
	CM
	CM

	1.04
	OUTSIDE PREMISE WIRING FROM SERVICE PROVIDERS
	Fiber and copper for services
	A&E/TIS
	SP
	SP

	1.05
	PATCHING VOICE LINES
	Labor only of patching at racks and work areas
	A&E
	CM
	TIS

	1.06
	PHONE SWITCH
	Equipment selection, sizing, equipment layout, RFP
	A&E/TIS
	TIS
	CM

	2.00
	DATA SYSTEM (COMPUTER NETWORKS ALL AREAS)

	2.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	2.02
	INSIDE PREMISE WIRING
	Structured cabling system, including patch cords
	A&E
	CM
	CM

	2.03
	PATCHING DATA LINES
	Labor only of patching at racks and work areas
	A&E
	CM
	TIS

	2.04
	ACTIVE ELECTRONICS (NETWORKING EQUIPMENT, SWITCHES, ROUTERS, SERVERS, AND COMPUTERS)
	Equipment selection, sizing, equipment layout, RFP
	TIS
	TIS
	TIS

	2.05
	WIRELESS SURVEY
	Modeling to predict location of WAPs, including measured survey after building shell is completed
	A&E/TIS
	NA
	TIS

	2.06
	WAPs
	Wireless access points, including installation labor, support materials,
	A&E/TIS
	TIS
	CM

	3.00
	TELECOM ROOM OUTFIT

	3.01
	PLYWOOD AND WALL SLEEVES
	Plywood and sleeves for cables
	A&E
	CM
	CM

	3.02
	GROUNDING SYSTEM
	Ground bar and ground bus
	A&E
	CM
	CM

	3.02
	RACKS, EQUIPMENT CABINETS, WIRE MANAGERS, AND LADDER TRAY
	Racks, AV Equipment Cabinet, and all passive elements
	A&E
	CM
	CM

	4.00
	AV SYSTEMS

	4.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	4.02
	INSIDE PREMISE WIRING
	Wiring for systems
	A&E
	CM
	CM

	4.03
	ACTIVE ELECTRONICS
	Projectors, Interactive TV, presentation control system, speaker, microphones, etc.
	A&E
	CM
	CM

	4.04
	PROGRAMMING
	
	NA
	NA
	CM

	5.00
	INTRUSION SECURITY SYSTEMS

	5.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	5.02
	INSIDE PREMISE WIRING
	Cables for Intrusion systems
	A&E
	CM
	CM

	ITEM
	SYSTEM
	SCOPE
	DESIGN RESPONSIBILITY
	PROCUREMENT RESPONSIBILITY
	CONSTRUCTION RESPONSIBILITY

	5.03
	ACTIVE ELECTRONICS
	Control panels, end devices, etc.
	A&E
	CM
	CM

	5.04
	LOCKING DEVICES
	Magnets, electric mortise locks
	A&E
	CM
	CM

	5.06
	PROGRAMMING 
	Subcontractor to contact TIS to get IP addresses for system
	NA
	NA
	CM/TIS

	5.07
	PROGRAMMING
	Subcontractor to contact Campus Police to gather User List and download devices/scripts to system 3 weeks prior to substantial completion. 
	NA
	NA
	CM/Campus Police

	5.08
	PROGRAMMING
	Connection of existing and new systems if applicable.
	NA
	NA
	CM

	6.00
	BUILDING CCTV

	6.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	6.02
	INSIDE PREMISE WIRING
	Cables for cameras
	A&E
	CM
	CM

	6.03
	ACTIVE ELECTRONICS
	Cameras
	A&E
	CM
	CM

	6.04
	SERVER
		DW Spectrum® Licenses 

	DW-SPECTRUMLSC001 
	Single DW Spectrum® Recording License 

	DW-SPECTRUMLSC004 
	Four (4) DW Spectrum® Recording Licenses 

	DW-SPECTRUMLSC010 
	Ten (10) DW Spectrum® Recording Licenses 

	DW-SPECTRUMLSC020 
	Twenty (20) DW Spectrum® Recording Licenses 

	DW-SPECTRUMLSC050 
	Fifty (50) DW Spectrum® Recording Licenses 

	DW-SPECTRUMLSC100 
	One Hundred (100) DW Spectrum® Recording Licenses 


VMS Server will be purchased by contractor, unless current system has enough capacity. Server to be 
sized with Digital Watchdog.

	A&E/CM
	CM
	CM

	ITEM
	SYSTEM
	SCOPE
	DESIGN RESPONSIBILITY
	PROCUREMENT RESPONSIBILITY
	CONSTRUCTION RESPONSIBILITY

	6.05
	PROGRAMMING
	Contractor will get IP addresses for the system from Safety and Security
 Alicia Pearson 727-547-7100 ext. 4563 or
 727-902-5078 pearsona@pcsb.org and/or 
TIS team 
Steven Harvey, 727.588.6000 Ext.1338
Chris Bryce, 727.588.6000 Ext.1337
Antoine Foster, 727.588.6592. 
Contractor will send list of the Camera IP once they are programed to TIS so it can be set up on the network. Contractor will verify with Safety and Security that all cameras are online.



	CM
	CM
	CM/TIS/
SAFETY and SECURITY

	7.00
	 ACCESS CONTROL SYSTEMS

	7.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	7.02
	INSIDE PREMISE WIRING
	Cables for cameras and card access
	A&E
	CM
	CM

	7.03
	ACTIVE ELECTRONICS
	Cameras, VMS, Access control panels, readers, etc.
	A&E
	CM
	CM

	7.04
	LOCKING DEVICES
	Magnets, electric mortise locks
	A&E
	CM
	CM

	7.05
	PROGRAMMING
	
	NA
	NA
	CM

	8.00
	EMERGENCY POWER BACKUP (UPS) FOR ACTIVE EQUIPMENT

	8.01
	POWER WIRING
	Conduit, cables, and circuits
	A&E
	CM
	CM

	6.02
	POWER DISTRIBUTION UNITS
	ePDUs to be installed in racks and cabinets
	TIS
	TIS
	CM

	6.03
	ACTIVE EQUIPMENT - WORK AREAS
	UPS units in work areas
	TIS
	TIS
	TIS

	6.04
	ACTIVE EQUIPMENT - SMALL UNITS < 10KVA
	UPS units in racks or cabinets
	TIS
	TIS
	CM

	9.00
	FIRE ALARM AND BUILDING MANAGEMENT SYSTEM

	7.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	7.02
	INSIDE PREMISE WIRING
	Cabling, grounding
	A&E
	CM
	CM

	7.03
	ACTIVE ELECTRONICS
	Data gathering panels, sensors, etc.
	A&E
	CM
	CM

	7.04
	PROGRAMMING
	
	NA
	NA
	CM

	10.00
	DISTRIBUTED ANTENNA SYSTEM (PUBLIC SAFETY)

	8.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	8.02
	INSIDE PREMISE WIRING
	Cabling, grounding
	A&E
	CM
	CM

	ITEM
	SYSTEM
	SCOPE
	DESIGN RESPONSIBILITY
	PROCUREMENT RESPONSIBILITY
	CONSTRUCTION RESPONSIBILITY

	8.03
	ACTIVE ELECTRONICS
	Head end system, BDA, TX/RX, and antennas
	A&E
	CM
	CM

	8.04
	PROGRAMMING
	
	NA
	NA
	CM

	11.00
	DISTRIBUTED ANTENNA SYSTEM (CELL PHONES)

	9.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	TIS
	TIS
	TIS

	9.02
	INSIDE PREMISE WIRING
	Cabling, grounding
	TIS
	TIS
	TIS

	9.03
	ACTIVE ELECTRONICS
	Head end system, BDA, TX/RX, and antennas
	TIS
	TIS
	TIS

	12.00
	LOCKDOWN NOTIFICATION SYSTEM (Vendor shall be Bosch Certified)

	12.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	A&E
	CM
	CM

	12.02
	INSIDE PREMISE WIRINGS
	Cabling, grounding
	A&E
	CM
	CM

	12.03
	ACTIVE ELECTRONICS
	Head end system, strobes, Lockdown Button, power extender interface to FACP, server, Bosch lockdown panel, IP control panel controller (Bosch B6512), Bosch B208 Octo-input Module, all interface
	A&E
	CM
	CM

	12.04
	PROGRAMMING
	Programming and interface to FACP
	NA
	NA
	CM

	13.00
	CRISIS ALERT (CENTEGIX IS THE APPROVED VENDOR)  

	13.01
	RACEWAYS
	Conduit, boxes, cable trays, etc.
	CENTEGIX
	CENTEGIX
	CENTEGIX

	13.02
	INSIDE PREMISE WIRINGS
	Cabling, grounding
	CENTEGIX
	CENTEGIX
	CENTEGIX

	13.03
	ACTIVE ELECTRONICS
	Antennas, receivers, POE injector (CLOUD BASED)
	CENTEGIX
	CENTEGIX
	CENTEGIX

	13.04
	PROGRAMMING
	Programming 
	CENTEGIX
	CENTEGIX
	CENTEGIX




NOTES:	A&E: ARCHITECT AND ALL CONSULTANTS WORKING UNDER ARCHITECT – (ENGINEER)
	CM: CONSTRUCTION MANAGER/CONTRACTOR
	SP: SERVICE PROVIDER
	VENDOR: A SYSTEM INSTALLER HIRED DIRECTLY BY THE TIS FOR A SPECIFIC SYSTEM
	NA: NOT APPLICABLE



Page 1 | 1
Created 8/11/2025    FDC > Share > PAE Handbook >
