| Revision History |  |
| --- | --- |
| Revision Date | Section/Nature of Revision |
| 3/1/17 | Document issued |

PART 1 – GENERAL

1.1	Guarantee Maximum Price (GMP) Proposal

- The GMP proposal shall comply with the Agreement Between Owner and Construction Manager.

- The GMP proposal shall be submitted to the Owner in two bound copies and one electronic .pdf file.

- The GMP’s construction schedule shall establish the contractual date of the substantial completion.

- If a Partial GMP is required for this project it shall comply with the requirements of this section.

PART 2 – PRODUCTS

(Not Used)

PART 3 – EXECUTION

3.1	GMP Proposal

A.	The GMP Proposal shall be formatted in a minimum of seven sections:

- Section One: Executive Summary

- Section Two: Proposal

- Narrative

- Price Summary

- Detailed Breakdown

- Schedule of Allowances and Exclusions

- Section Three: Clarifications, Qualifications and Assumptions

- Section Four: List of Documents included in GMP

- Section Five: List of Accepted Bids Packages

- Justification Letter of the Lowest Responsive Bid

- Tabulation Sheet of Bids

- Recommended Vendors Bid Documents

- List of all subcontractors with license and insurance verification this shall include the subcontractor’s legal name, trade/scope, license number, insurance carrier and limits, policy expiration date and bond status if applicable.

- Section Six: Site Utilization Plan

- Section Seven: Project Schedule

***END OF SECTION***